**Sprint 1 29/10/24**

**Future Work:**

* Complete User Stories
* Complete Requirements
* Start Figma Development
* Look into Login System

**Sprint 2 19/11/24**

**Work Completed:**

* Trello Board updated
* User Stories Completed
* Functional Requirements Completed
* Login and Signup system completed linked to externa database (Mongo)
* Figma Prototype Complete

**Future work:**

* Phishing exercise Complete
* Phishing quiz
* Phishing scoring
* Mongo Progress track and score keeping

**Sprint 3 26/11/24**

**Work Completed:**

* Adjusted Gannt Chart Appropriately (Combined Phishing exercise and social engineering)
* Uploaded Screenshots to GitHub
* Phishing Research Complete – Types of phishing and resources.
* Coding – Completed welcome instructions for phishing exercises.
* Contacted the University’s phishing team.

**Future work:**

* Implement Phishing emails which have been researched.
* Add interactive parts where the user needs to identify aspects such as bad grammar, time urgency, too good to be true etc.
* Give the project a better flow, such as phishing then passwords etc.